## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
11/03/2020
CI491

## Slide 2: Accomplishments of the Week
Project Schedule (Aparna)
  Complete project schedule (baselined)
Requirements Specification Document (Jeffer/Brandin/Tumaris)
  Complete working on Introduction and start working on Functional Requirements.
Proof of Concept (Adam/Sidharth)
  Continued development of POC.

## Slide 3: Tasks Not Completed as Planned
None

## Slide 4: Schedule
Upcoming Major Deliverables:
  Requirement Specification Document: November 24th, 2020

## Slide 5: Week’s Tasks
Requirements Specification Doc. (Jeffer/Brandin/Tumaris/Aparna)
  Goal: Continue work Functional Requirements.
  Goal: Begin work on Non-Functional Requirements.
Proof of Concept (Adam/Sidharth)
  Develop and design proof of concept for the project (i.e. Code)
  Goal: Continue development of POC.

## Slide 6: Issues
None