## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
10/06/2020
CI491

## Slide 2: Accomplishments of the Week
Project Description
Team Roles
Preliminary Project Schedule

## Slide 3: Project Description
Marching Masters:
  Marching Masters is a mobile application which will provide a method of measuring a performer’s accuracy during a show by comparing the calculated position to the location written advancing the quality of marching arts programs.

## Slide 4: Team Roles
Project Planning Lead: Aparna Mishra
Requirements Engineering Lead: Tumaresi Yalikun
System/Software Design Lead: Brandin Bulicki
Software Development Lead: Jeffer Zhang
Testing Lead: Adam Luong

## Slide 5: Tasks Not Completed as Planned
None

## Slide 6: Schedule
Upcoming Major Deliverables:
  Preliminary Project Schedule: October 13th, 2020
  Customer Requirements: October 27th, 2020

## Slide 7: Week’s Tasks
Preliminary Project Schedule (Aparna, Siddharth)
  Develop preliminary project schedule to be used for accomplishing project tasks.
  Goal: Complete entire task
Customer Requirements (Jeffer, Brandin)
  Identify users of the system and Conduct interviews to determine user roles and needs.
  Goal: Identify at least 5 users and have interviews scheduled.
Market Research (Adam, Tumaris)
  Obtain market research statistics regarding potential customers within the market.
  Goal: Compose document or slide deck to present findings.
Proof of Concept (Aparna, Brandin)
  Prepare a plan on how to approach proving the concept, including proposed technologies, tasks, etc.
  Goal: Research possible technologies to use. Have list of proposals for group.

## Slide 8: Issues
None