## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
2/23/2021
CI491

## Slide 2: Accomplishments
Drill Visualization
  Front-End and Back End Components are created.

## Slide 3: Tasks Not Completed as Planned
Connection between FE and BE.
  Drill Visualization connection still to be tested. Will be tested and resolved by EOW.

## Slide 4: Schedule
Upcoming Major Deliverables:
  Demo & End of Term Presentation (3/9)

## Slide 5: Upcoming Tasks
Drill Visualization
  Connect FE and BE components. Will be completed by EoW to put us back on schedule.
Software Implementation
  Continue Work on Software Implementation (Joining a Band)
End of Term Presentation
  Begin Preparations for Presentation/Demo

## Slide 6: Issues
None