## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
10/27/2020
CI491

## Slide 2: Accomplishments of the Week
Project Schedule (Aparna)
  Developed project schedule (baselined) to be used for accomplishing project tasks.
  Revised project schedule based on the feedback from last meeting.
Customer Requirements (Brandin,Jeffer)
  Complete the Customer Requirements document.
Proof of Concept (Siddharth,Adam)
  Continue development of POC.

## Slide 3: Tasks Not Completed as Planned
None

## Slide 4: Schedule
Upcoming Major Deliverables:
  Project Schedule (Baselined): November 3rd, 2020

## Slide 5: Week’s Tasks
Project Schedule (Aparna)
  Continue development of project schedule (baselined) to be used for accomplishing project tasks.
  Goal: Revise project schedule
Requirements Document (Jeffer/Brandin/Tumaris)
  Goal: Complete working on Introduction and start working on Functional Requirements.
Proof of Concept (Adam/Sid)
  Develop and design proof of concept for the project (i.e. Code)
  Goal: Continue development of POC.

## Slide 6: Issues
None