## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
10/13/2020
CI491

## Slide 2: Accomplishments of the Week
Preliminary Project Schedule (Aparna, Siddharth)
  Completed Preliminary Project Schedule
Customer Requirements (Jeffer, Brandin)
  Identified 4 potential users of the system. Scheduled Interviews for coming Weeks.
  Began composing Customer Requirements Document.
Market Research (Adam, Tumaris)
  Obtain market research statistics regarding potential customers within the market.
  Goal: Compose document or slide deck to present findings.
Proof of Concept (Aparna, Brandin)
  Researched possible technologies to use.
  Composed document detailing potential technologies

## Slide 3: Tasks Not Completed as Planned
None

## Slide 4: Schedule
Upcoming Major Deliverables:
  Customer Requirements (Baselined): October 27th, 2020
  Project Schedule (Baselined): November 3rd, 2020

## Slide 5: Week’s Tasks
Project Schedule (Aparna,Tumaris)
  Develop project schedule (baselined) to be used for accomplishing project tasks.
  Goal: Revise project schedule
Customer Requirements (Brandin,Jeffer)
  Goal: Conduct Interviews with potential users and continue work on document.
Proof of Concept (Siddharth,Adam)
  Prepare a plan on how to approach proving the concept,based on proposed technologies, tasks, etc.
  Goal: Prepare plan/design of P.O.C.

## Slide 6: Issues
None