## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
10/20/2020
CI491

## Slide 2: Accomplishments of the Week
Project Schedule (Aparna,Tumaris)
  Developed project schedule (baselined) to be used for accomplishing project tasks.
  Revised project schedule based on the feedback from last meeting.
Customer Requirements (Brandin,Jeffer)
  Conducted Face-to-Face Focus Group interviews (See attached document).
Proof of Concept (Siddharth,Adam)
  Prepared a plan on how to approach proving the concept, based on proposed technologies, tasks, etc.

## Slide 3: Tasks Not Completed as Planned
None

## Slide 4: Schedule
Upcoming Major Deliverables:
  Customer Requirements (Baselined): October 27th, 2020
  Project Schedule (Baselined): November 3rd, 2020

## Slide 5: Week’s Tasks
Project Schedule (Aparna,Tumaris)
  Continue development of project schedule (baselined) to be used for accomplishing project tasks.
  Goal: Revise project schedule
Customer Requirements (Brandin,Jeffer)
  Goal: Complete the Customer Requirements document.
Proof of Concept (Siddharth,Adam)
  Develop and design proof of concept for the app.
  Goal: Continue development of POC.

## Slide 6: Issues
None