## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
10/13/2020
CI491

## Slide 2: Accomplishments of the Week
Preliminary Project Schedule (Aparna, Siddharth)
  Completed Preliminary Project Schedule
Customer Requirements (Jeffer, Brandin)
  Identified 4 potential users of the system. Scheduled Interviews for coming Weeks.
  Began composing Customer Requirements Document.
Market Research (Adam, Tumaris)
  Obtained market research statistics regarding potential customers within the market.
  Composed document presenting findings.
Proof of Concept (Aparna, Brandin)
  Researched possible technologies to use.
  Composed document detailing potential technologies

## Slide 3: Tasks Not Completed as Planned
None

## Slide 4: Schedule
Upcoming Major Deliverables:
  Customer Requirements (Baselined): October 27th, 2020
  Project Schedule (Baselined): November 3rd, 2020

## Slide 5: Week’s Tasks
Project Schedule (Aparna,Tumaris)
  Develop project schedule (baselined) to be used for accomplishing project tasks.
  Goal: Revise project schedule
Customer Requirements (Brandin,Jeffer)
  Goal: Conduct Interviews with potential users and continue work on document.
Proof of Concept (Siddharth,Adam)
  Prepare a plan on how to approach proving the concept,based on proposed technologies, tasks, etc.
  Goal: Prepare plan/design of P.O.C.

## Slide 6: Issues
None