## Slide 1: Marching Masters Brandin Bulicki Adam Luong Aparna Mishra Siddharth Srinivasan Tumaresi Yalikun Jeffer Zhang
11/17/2020
CI491

## Slide 2: Accomplishments of the Week
Requirements Specification Document
  Continued work on Functional and Non-Functional Requirements.
Proof of Concept
  Continued development of POC. (IMU)

## Slide 3: Tasks Not Completed as Planned
Issue: Order of Bluetooth Beacons was cancelled due to company pivot as a result of COVID.
  Solution: Ordered replacement devices from different company (Beacons)

## Slide 4: Schedule
Upcoming Major Deliverables:
  Requirement Specification Document: November 24th, 2020
  Requirement Specification Document (Baselined): December 8th, 2020

## Slide 5: Week’s Tasks
Requirements Specification Doc. (Team)
  Goal: Complete SRS.
Proof of Concept (Adam/Sidharth)
  Develop and design proof of concept for the project (i.e. Code)
  Goal: Continue development of POC (IMU based).
End of Term Presentation (Aparna/Brandin)
  Goal: Begin work on End of Term Presentation.

## Slide 6: Issues
None